Village of Custar, Ohio

Minutes from **April 21, 2023**

Special Council Meeting

A special meeting was called for the purpose of discussing a proposed curb change/addition to the current road work project. Notice of the meeting was published in the local Sentinel-Tribune newspaper and posted on the Village of Custar Facebook page.

Mayor Robert Cavin called the meeting to order at 7:00pm. Council members Renee Hartman, Cheryl Vanscoder, Dawn Berry, Dee Bates, and Brian Cron were all present.

At the March council meeting, a specific 35’ section of very old curb on Custar Road had been brought to council’s attention by Ms. Hartman, since it causes drainage issues from the south. This area did not end up in the final project plans because it was part of the larger alternate bid, which council had not approved due to a lack of funding. The Mayor had agreed to contact the contractor in order to obtain a quote for just this section.

Crews began work this week, and while they were here, Geddis Paving & Excavating provided the Mayor with a quote of $4,134.20. This was put before council to review. Mr. Cron made a motion to approve this addition to the project, and Mrs. Vanscoder seconded the motion; all were in favor.

The Fiscal Officer stated that the cost of the work could be paid for from the Road Construction/Maint Fund (#2011), but an appropriation increase was required. **Resolution 2023-8R** was then put before council, to amend the appropriations in Fund #2011. Mrs. Vanscoder made a motion for passage, Mr. Cron seconded, and a roll call vote was taken with all in favor; passed.

The Mayor noted that the paving portion of the road work will not begin until at least May 1st, since the asphalt plant will not open until then. However, the curb work will be able to completed next week.

No further business was brought before council.

At 7:07pm, Mrs. Vanscoder made a motion to adjourn, and Ms. Berry seconded; all were in favor.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Fiscal Officer Mayor